Status Update

For WorkWerm

All pages are now PHP. There is now a global navigation bar so it can now be easily edited. Friends system has been introduced. Major bug fixes. Passwords now more secure. Friends check if user is logged in. A small amount of user testing was done.

What has been completed?

Week 1:

* Find out what is needed
* Gather Info about users and competition
* Draft Project Proposal
* Make changes to proposal
* Get Project Proposal signed

Week 2:

* Kick off meeting
* Site structure
* Get site structure approval

Week 3:

* Draft up designs
* Wireframes low fidelity/high fidelity
* Finalize design composition
* Get the signature for the design

Week 4:

* Make an interactable piece
* Turn the design into a working page
* HTML
* CSS

Week 5:

* Added login
* Login checking
* Sessions
* A database
* Activity uses session data
* Logout
* Register
* Email verification
* Encryption
* Error checking

Week 6:

* Major bug fixes
* Friend system
* All pages php
* Passwords require more
* Friends page checks if user is logged in
* Global nav using php
* Small amount of user testing done

What still needs to be done?

(in no order)

* Beta Launch
* Soft Launch
* Full Launch
* Decide on server host
* Clean up/optimize code
* User testing
* Large amounts of backend work
  + Hacker protection (completed for login, more for posting, increased password security done)
  + Upload system
  + Posting system
  + Commenting system